## Slide 1: Team Libra

## Slide 2: Brief Summary – General Group
Meetings 1pm Wednesday weekly
Keeping in contact via Facebook chat
Private GitLab repository
  VHDL, C#, other things we want to version control
Acquired a new member! Hi and welcome Tingting 
Members:
  Me (Sophie)
  Kelvin
  Harry
  Tingting

## Slide 3: Meeting Summary – Week 1 (Software)
Writing in C# .NET Framework 4.7.2
  Windows Presentation Framework for UI (XAML)
Using Feature Branch Workflow
    Reasoning:
      Easier to segment and navigate
      Better control over branches
      Know exactly what’s being implemented where
      Not complex to understand how it works
  Potential issue: confusion over where to commit
    Potential solution: discuss over Facebook messenger if unsure

## Slide 4: Meeting Summary – Week 1 (Hardware)
Use IR device to control tempo
  Old remote or IR LED + photo sensor
  Cost pending
Waveforms to double integrator to make into a triangle-like wave
Problem: Reading end terminating character when put onto the board
  Needs further team discussion
Hardware purchases:
  1x IR LED (potentially existing remote)
  1x Photo sensor
  1-2x Integrator (op-amps and resistors/capacitors)
  Anything we can source from random places 

## Slide 5: Gantt Chart – where are we at?
Chart: 
| HW/SW Planning Phase | Design and test of clock division circuit for quavers/semi-quavers | Gather required hardware | Gather requirements and begin writing User Stories for software. | Design of software structure. | UI design for PC interface of software | Design and test of circuit for outputting of relevant frequency waveforms to double integrator | Implementation of hardware circuit using components designed in previous weeks for basic 60bpm tempo | Software outputting relevant music file types with basic interface. | Demonstration of hardware circuit prototype in week 4 on FPGA | Demonstration of software outputting relevant music file types as designed in previous weeks | Software connecting to and sending data to FPGA | Design and test circuit for tempo changing hardware | Interfacing with IR LED + remote control to control tempo changes | Implementation of circuit containing components designed in previous weeks. | Demonstration of hardware circuit prototype in week 6-7 on FPGA | Demonstration of software sending data to and connecting with FPGA | Any additional features or delays … TBD
Start Week | 43724 | 43730 | 43730 | 43730 | 43738 | 43738 | 43738 | 43738 | 43741 | 43752 | 43752 | 43752 | 43752 | 43752 | 43763 | 43772 | 43772 | 43773
Duration | 6 | 7 | 7 | 5 | 4 | 6 | 13 | 13 | 10 | 2 | 2 | 11 | 8 | 11 | 9 | 1 | 1 | 11