## Slide 1: Week 4 Project Updates
COMP 3601 - Libra

## Slide 2: Revised Gantt Chart
Chart: 
| HW/SW Planning Phase | Design and test of clock division circuit for quavers/semi-quavers | Gather required hardware | Gather requirements and begin writing User Stories for software. | Design of software structure. | UI design for PC interface of software | Design and test of circuit for outputting of relevant frequency waveforms to double integrator | Implementation of hardware circuit using components designed in previous weeks for basic 60bpm tempo | Software outputting relevant music file types with basic interface. | Demonstration of hardware circuit prototype in week 4 on FPGA | Demonstration of software outputting relevant music file types as designed in previous weeks | Software connecting to and sending data to FPGA | Design and test circuit for tempo changing hardware | Interfacing with IR LED + remote control to control tempo changes | Implementation of circuit containing components designed in previous weeks. | Demonstration of hardware circuit prototype in week 6-7 on FPGA | Demonstration of software sending data to and connecting with FPGA | Any additional features or delays … TBD
Start Week | 43724 | 43730 | 43730 | 43730 | 43738 | 43738 | 43738 | 43738 | 43741 | 43752 | 43752 | 43752 | 43752 | 43752 | 43763 | 43772 | 43772 | 43773
Duration | 6 | 7 | 7 | 5 | 4 | 6 | 13 | 13 | 10 | 2 | 2 | 11 | 8 | 11 | 9 | 1 | 1 | 11

## Slide 3: Software Development Progress
Add open file button to open music file
All basic button e.g. open file, undo, save are all working
Piano can be played
The next progress…
Will continue working on beat selection interface (user story 3.3)
Speed control
Will think about adding more functions e.g. adding quaver bar

## Slide 4: Hardware Development Progress
Main progress : writing vhdl to interface with the hardware
Implementing memory, EPP for file transfer
Implementing binary to seven segment display converter
Hooking up ports to internal signals
The next progress…
Working on the integrator